Public Works Committee

City Hall – 200 NE Moe Street

2nd Floor Conference Room

| Subject | Meeting Agenda | Date | March 28, 2018 |
| --- | --- | --- | --- |
| Recorder | CR | Start Time | 5:00 PM |
| Committee Chair | Dave Musgrove | End Time | 7:00 PM |
| Committee Members | Dave Musgrove (DM) Gary Nystul (GN) Connie Lord (CL) |
| Staff Present | Mike Lund (ML), Phil Struck (PS), Charlie Roberts (CR), Anthony Burgess (AB), Andrzej Kasiniak(AK), Heather Church (Bainbridge Disposal), Dave Stanley (Bainbridge Disposal), Debbie Booher (DB), Diane Lenius (DL) |

| Agenda |
| --- |
| No. | Topic | Action/Recommendation/Discussion |
| 1. | Administrative: |  |
| A. | Questions & Concerns of the Committee | None |
| B. | Agenda and Extended Agenda Review | ML requested to move Bainbridge Island Disposal Contract to first on agenda. PWC concurs |
| C. | Mayor and Department Head Reports | ML updated about water treatment is online and working great. Completed EPA sampling 118 samples. DB finance updated about working on financing treatment plant (sewer). |
| D. | Approval of Minutes: 3/14/18 | Minutes approved |
| 2. | Agenda Items: |  |
| 1. | Street and Pedestrian Safety Committee Plan | PS, AB, and CR presented the Street and Pedestrian Safety Plan. Talked about the big picture national trends and how contextually fits within Poulsbo. In general Poulsbo is safe with few serious accidents, had to double timeframe for analysis to determine trends since 5 years was insufficient. Presented data analysis, assessments locations, and project opportunities for grant application. Laid out schedule with includes plan completed for Council approval on April 4th, and grant applications by April 16th. |
| 2. | Public Works Facility Plan | AK presented PW Facility Plan and the phased approach to the project. Phase 1 is completed (transfer station, decant) and Phase 2 is to buy adjacent Grigg property to locate the detention pond on instead of a detention tank. The tank is estimated at 550k and the property with a pond is estimated at 575k and allows for additional 1 acre of useable space. The Phased approach allows for cost savings since it eliminates middleman and saves subcontractors mark up fees. Smaller simpler contracts and better control for the City. Phase 3 is grading and utilities, phase 4 is the metal building frames, and phase 5 is the tenant improvements inside of the building. PWC to make recommendation to move forward with Phase 2 (property acquisition). |
| 3. | Harrison/Fjord Drive Project Consultant Contract Update | AK Presented Fjord Drive/Harrison force main design contract amendment to increase design cost from 43k to 65k with a 20k amendment. This project takes the sewer off of the beach and puts it in the road. Original project was assumed to be simple and straight forward but actually complicated due to utilities, Fjord driveways, parking, ada ramp upgrades, etc. Within the expected % for a design of a typical project (before amendment 6.6% of construction cost, after it will be 9.8%, industry standard 12%). Cost increase due to stopping design on the project to focus on CIPP and need for restart. PWC recommended approval to council. |
| 4. | Bainbridge Island Disposal Contract | ML reminded committee back in January that PWC approved renewing recycling contract with BI Disposal and not going out for RFP with understanding that there would be rate increase (BI Disposal hasn’t raised rates other than CPI in 26 years). Staff Researched providers in the area, and there are waste management and Bainbridge island disposal. About the same rate, but BI has LOS and exceptional track record with City of Poulsbo. Current rate is $3.20 will be increasing to $7.13. Contract is for 3 years with 2 one year extensions at option of both parties. DM clarified that the rate increase is only for recycling. Also asked about mandating recycling (which is what City is doing vs. elective participation). ML to research this with Jim Haney. AK pointed out that single family are charged the same weather they have 10 gallon can or 64 gallon can, BI has no option for various sizes which is why it is a flat rate, this is typical for area. PWC had some questions about specific contract language which ML will work with BI Disposal and Jim Haney. PWC recommends of approval of contract and rates in contract with some of the minor changes in the text to be clarified. Will be on Council April 4th. |
|  |  | Meeting adjourned at 7:20PM |
| Future Agenda Items |
| No. | Item(s) | Responsibility | Anticipated Meeting Date |
| 1. | Construction Standards Update |  | Apr/May |
| 2. | PMC – Transportation Development Code Update |  | Apr/May |
| 3. | a. Speed Hump Policy |  |  |
|  | b. Street Lighting |  |  |
|  | c. Street Connectivity |  |  |
|  | d. Cross Walks/Green Plastic |  |  |
| 4. | Grading Ordinance & Enforcement |  | Apr/May |
| 5. | 2022 KCTP Capacity Improvements – Costs/Poulsbo share |  | Apr/May |

________________________________
Reviewed by Mayor Erickson